Project Backlog: Antz (Ant Colony Simulation Game)

### 🧱 EPIC 0: Project Setup & Infrastructure

User Story: As a developer, I want a clean and version-controlled Unity project so I can build the game efficiently.

- Task 0.1: Initialize Git repository and push to GitHub.

- Task 0.2: Set up .gitignore for Unity.

- Task 0.3: Create Unity project (✓ already done).

- Task 0.4: Configure Unity version control collaboration settings.

- Task 0.5: Set up core folders (Scripts, Prefabs, Scenes, Materials, UI, etc.).

- Task 0.6: Create and save “Main” scene.

### 🐜 EPIC 1: Core Ant Simulation

User Story: As a player, I want ants to move autonomously and interact with terrain and pheromones.

#### Feature 1.1: Ant Agent System

- Task 1.1.1: Create Ant prefab with movement, stats, and ID.

- Task 1.1.2: Design and implement AntStats data structure.

- Task 1.1.3: Tick-based energy decay and health drain when energy = 0.

- Task 1.1.4: Hook recovery system into energy thresholds.

#### Feature 1.2: Pheromone System

- Task 1.2.1: Design pheromone types and map structure.

- Task 1.2.2: Implement placement logic (on movement).

- Task 1.2.3: Implement decay over time.

- Task 1.2.4: Reinforce pheromones upon passing.

- Task 1.2.5: Support multiple pheromones on same tile.

#### Feature 1.3: Terrain Interaction

- Task 1.3.1: Create terrain tile system (with attributes like diggable, explored).

- Task 1.3.2: Enable terrain deformation by ants.

#### Feature 1.4: Movement Logic

- Task 1.4.1: Implement ACO algorithm with pheromone-weighted pathing.

- Task 1.4.2: Integrate pathfinding system for tile navigation.

### 🎯 EPIC 2: Goal & Role Assignment

User Story: As a player, I want to assign colony-wide goals and roles to influence my ants’ behavior.

#### Feature 2.1: Goal System

- Task 2.1.1: Create goal manager with basic goal types.

- Task 2.1.2: Hook into ants to influence behavior per assigned goal.

#### Feature 2.2: Role System

- Task 2.2.1: Create ant role enum.

- Task 2.2.2: Implement role logic for scouts, soldiers, builders, etc.

- Task 2.2.3: UI to assign/reassign roles to ants.

#### Feature 2.3: Context Menus

- Task 2.3.1: Implement right-click context menu behavior.

- Task 2.3.2: Add options: Attack, Gather, Defend, Explore.

### 🧬 EPIC 3: Evolution and Genome Mechanics

User Story: As a player, I want to evolve the colony through genome mutation and queen selection.

#### Feature 3.1: Genome Editor

- Task 3.1.1: Create genome data structure with all traits.

- Task 3.1.2: Build genome editor UI with sliders.

- Task 3.1.3: Allow food-based investment to mutate traits.

#### Feature 3.2: Reproduction System

- Task 3.2.1: Enable queen mate selection.

- Task 3.2.2: Implement hereditary strength logic.

- Task 3.2.3: Generate offspring with mutation range control.

- Task 3.2.4: Spawn eggs near queen, add hatching timer.

- Task 3.2.5: Drain queen’s energy and health based on offspring cost.

### 🧪 EPIC 4: HUD & UI System

User Story: As a player, I want to see colony info and interact via a clean and informative UI.

#### Feature 4.1: Main HUD

- Task 4.1.1: Implement minimap.

- Task 4.1.2: Display food, population, egg stats.

- Task 4.1.3: Add quick-access goal toolbar.

- Task 4.1.4: Role panel with reassignment buttons.

#### Feature 4.2: Overlays

- Task 4.2.1: Genome editor overlay.

- Task 4.2.2: Mate selection panel.

- Task 4.2.3: Egg development screen.

#### Feature 4.3: Feedback & Alerts

- Task 4.3.1: Floating ant indicators (status, role).

- Task 4.3.2: Tooltips for genome and actions.

- Task 4.3.3: Event notifications (hatch, queen low health).

### 🕹️ EPIC 5: Controls and Camera

User Story: As a player, I want full camera control and smooth game interaction.

- Task 5.1: Implement camera movement (WASD / Arrows).

- Task 5.2: Zoom in/out (scroll wheel or +/-).

- Task 5.3: Rotate camera (Q/E or left mouse drag).

- Task 5.4: Layer scrolling (e.g. underground to surface).

### ☁️ EPIC 6: Save System

User Story: As a player, I want to save and load my progress.

- Task 6.1: Set up serialization system.

- Task 6.2: Save/load colony state.

- Task 6.3: Save/load ant stats, goals, terrain, pheromones.

### 🧩 EPIC 7: Fog of War

User Story: As a player, I want to see only explored parts of the world.

- Task 7.1: Implement fog of war per tile.

- Task 7.2: Reveal tiles only near ants.

- Task 7.3: Restore fog if tile is no longer observed.

### 🛠️ EPIC 8: Extensibility & Modularity

User Story: As a developer, I want to write modular code that can support future features like ant control.

- Task 8.1: Abstract AI decision-making into swappable behavior modules.

- Task 8.2: Create a behavior interface to support future manual control.

- Task 8.3: Tag ants and roles for debug/manual override.

Let me know if you’d like this exported into CSV, Notion, Jira, Trello, or markdown for tracking.